Roadmap meeting
Organizational meeting
#I2PCon Toronto
August 15-16, 2015
zzz
zzz@i2pmail.org
geti2p.net
@i2p

---
Need volunteer to take notes and do a writeup on zzz.i2p afterwards

---
09-2015 – 03-2016 Roadmap

---
0.9.13 - 0.9.16 (5 releases incl. 0.9.14.1)
April '14 - Oct. '14 (7 months)

---
5 releases 0.9.17 - 0.9.21
Nov. '14 - Jul. '15
(9 months)

---
Next roadmap 0.9.22 - 0.9.25
4 releases, 8 months
0.9.22 (1.0?) early Oct.
- start rekey
- GMP 6
0.9.23 (1.0?) late Nov - early Dec.
- continue rekey
- Java 7 (desktop only, i.e. apps/, keep core and router at 6 for android and embedded)
        (strands XP)
- SAM 3.2
- Jetty 9
0.9.24 (1.0?) early Feb.
- finish rekey
0.9.25 (1.0?) late March

---
1.0 Criteria
- Something in particular,
or everything is perfect,
or audited,
or just-a-number (e.g. linux 4.0)
- If something-in-particular, is RI rekey it?

---
RI Rekey
- which crypto? when? (end of forum.i2p, tracker.welterde.i2p)
- snark rekey - which crypto? when? (end of tracker.welterde.i2p)
- (don't want to use multisession because that doubles the leasesets)
- EC vs. Ed for RI rekey
- i2pd doesn't support Ed yet
- some routers (red hat) don't support EC yet, warnings in place since
- botnet doesn't support either
- EC since 0.9.12 2014-03-31: 99.2% of net (minus unknown redhat, minus botnet)
- Ed since 0.9.15, 2014-09-20 bug fixed in 0.9.17: 2014-11-30 96.7% of net (minus i2pd)

---
View from a floodfill, as of Mon. Aug. 10
Botnet peers likely excluded
Ed (except i2pd)
EC
0.8.2
Dec. 2010!

---
Other Features
- Addressbook, naming, signed entries (stalled)
- GMP 6 (need builders and testers)
- LS2 (stalled)
- NTCP2 (stalled in research phase, start with DH)
- New DH (stalled in research phase)
- Java 7 (this would eliminate XP?)
- SAM 3.2 requires java 7 (¾ done)
- Jetty 9 (9.2? 9.3?) requires java 7 (barely started)
- Pluggable transports (stalled, lots to do)
  - a must for resisting DPI since we don't have 40 phd students to make a new one each month
- Scriptable interface (stalled, needs merge)
  - want to entice researchers into playing with and setting up their own test networks
- NetDB redo? ("next backend")

---
Android, Plugins, other code
- Android roadmap
- Bote + Android Bote
- Fixed Orchid plugin? (merge/test effort)
- Syndie
- I2pcontrol + clients
- Other plugins

---
Non-code Roadmap
- audits and reviews
- website
- threat model
- outreach
- debian
- reseeds

---
break

---
Organizational Meeting

---
Need volunteer to take notes and do a writeup on zzz.i2p afterwards

---
- Finances - what can we spend money on?
- New Assistant PR person/people
- Other roles (copy team.html in here)
- Servers & services
- reseeding
- CCC planning
- postmortem - should we do i2pcon 2?